## Slide 1: Kings Crossing Road Update

## Slide 2
Overview of Roadway Changes

## Slide 3
Actions needed for completion
Grand Park Drive – Agreement b/w Cornerstone & Town of Fraser requires completion prior to June 30, 2021
  A non-exclusive roadway easement granted to TOWP upon completion
Kings Crossing Extension – in conjunction w/ acceptance of Grand Park Drive – June 30, 2021 deadline
  The temporary crossing of the RR tracks will be closed
  Non-exclusive roadway easement granted to TOWP
  Infrastructure within TOWP is conveyed to the Town w/ one-year warranty
Old Victory Road – to be completed in future
  Relocatable easement granted to TOWP upon completion of Kings Crossing Extension Road
TOWP’s financial obligations were completed – placed in escrow accounts for completion of required road improvements

## Slide 4
Other roadway changes
Kings Crossing & Lion’s Gate Drive
  Will become a 4-way stop
  Section of Kings Crossing will be renamed
Hideaway Junction Phase 2
  Infrastructure planned – includes turn-around at closure
  Potential for construction to begin this year
Pedestrian trail across RR
  Engineering options being explored
  Improvements (to be defined) would be made in future FY

## Slide 5: Questions?